🤖

# GoalFlow v4.0 - AI-Driven Development Edition

AI-OPTIMIZED

Версия: 4.0 (AI-Optimized) | Дата: 29.10.2023 |

Для: Solo Developer + Cursor AI

📋 Содержание

- Executive Summary

- Философия AI-Driven Development

- Технический стек

- Структура проекта

- Поэтапный план разработки

- Cursor AI Workflow

- Готовые промпты для Cursor

- .cursorrules конфигурация

- Спецификации компонентов

- Функциональные требования

- Ресурсы и бюджет

- Риски AI-разработки

- Тестирование с AI

- Критерии приемки

- Deployment Strategy

- AI Prompts Library

- Learning Resources

- Roadmap

- Success Metrics

- Приложения

- 🚀 Executive Summary

GoalFlow — это революционный AI-native проект корпоративной системы управления целями, разрабатываемый одним разработчиком в партнерстве с Cursor AI.

🎯 Ключевые особенности подхода:

Команда: 1 fullstack разработчик + Cursor AI как второй программист

Timeline: 16-20 недель (реалистичная оценка для AI-assisted разработки)

Философия: AI-first development с максимальной автоматизацией рутины

Экономия: 70% времени разработки благодаря AI-генерации кода

AI Productivity: 3x faster	Cost Reduction: 90%	Code Quality: AI + Human Review

# 🧠 Философия AI-Driven Development

## Cursor как AI-копилот

Cursor AI выступает как виртуальный член команды, который:

📝 Генерирует 70%+ кода на основе детальных

спецификаций

🔍 Предлагает архитектурные решения и best practices

🐛 Помогает в отладке и рефакторинге

📚 Создает документацию и тесты

## Промпт-инжиниринг вместо найма команды

Традиционный подход требует найма:

    - Frontend разработчика ($80-120k/год)

    - Backend разработчика ($90-130k/год)

    - DevOps инженера ($100-150k/год)

    - QA инженера ($60-90k/год)

AI-подход: Один fullstack разработчик + качественные промпты

= команда из 4+ специалистов

## Модульная разработка с AI

Принцип: Разбиваем сложные задачи на микро-компоненты, которые AI может реализовать автономно

Пример: Вместо "создай систему аутентификации" → "создай NextAuth provider для email", "создай middleware для защиты роутов", "создай компонент формы логина"

- 💻 Технический стек (AI-Optimized)

🎨 Frontend

Next.js 14 (App Router)

TypeScript (строгая типизация)

Tailwind CSS (utility-first)

shadcn/ui (ready components)

⚙ Backend

Next.js API Routes

Prisma ORM (type-safe DB)

NextAuth.js

(authentication)

Zod (validation)

🗄 Database & Deploy

PostgreSQL (via Supabase)

Vercel (hosting)

GitHub Actions (CI/CD)

🤖 Integrations

grammy.js (Telegram bot)

Resend (email)

Uploadthing (file uploads)

## Обоснование выбора стека

Почему именно этот стек идеален для AI-разработки:

🔥 TypeScript повсюду — AI отлично генерирует

типизированный код

📁 Монорепо подход — все в одном проекте, меньше context switching

🎯 Cursor знает эти технологии — максимальное качество генерации

⚡ Быстрый feedback loop — изменения видны мгновенно

🚀 Zero-config deployment — Vercel автоматически деплоит

- 📁 Структура проекта для Cursor

goalflow/ ├── .cursorrules # 🎯 Правила для Cursor AI

├── .env.example # Environment variables template ├──

.env.local # Local environment (git ignored) ├──

README.md # Project documentation ├── next.config.js # Next.js configuration ├── tailwind.config.js # Tailwind configuration ├── tsconfig.json # TypeScript

configuration ├── package.json # Dependencies │ ├──

docs/ # 📚 Documentation │ ├── prompts/ # Ready-to-use prompts │ │ ├── auth.md # Authentication prompts │ │

├── database.md # Database prompts │ │ ├── ui.md # UI

component prompts │ │ └── api.md # API endpoint prompts

│ ├── specs/ # Detailed specifications │ │ ├── api-

spec.yaml # OpenAPI specification │ │ └── db-schema.md # Database schema docs │ └── architecture.md # System architecture │ ├── prisma/ # 🗄 Database │ ├──

schema.prisma # Database schema │ ├── migrations/ #

Database migrations │ └── seed.ts # Database seeding │

├── src/ # 💻 Source code │ ├── app/ # Next.js App Router │ │ ├── (auth)/ # Auth pages group │ │ ├──

(dashboard)/ # Dashboard pages group │ │ ├── api/ # API routes │ │ ├── globals.css # Global styles │ │ ├──

layout.tsx # Root layout │ │ └── page.tsx # Home page │

│ │ ├── components/ # React components │ │ ├── ui/ #

shadcn/ui components │ │ ├── forms/ # Form components │

│ ├── charts/ # Chart components │ │ └── layout/ #

Layout components │ │ │ ├── lib/ # Utilities │ │ ├── auth.ts # NextAuth configuration │ │ ├── db.ts #

Database client │ │ ├── utils.ts # Common utilities │ │

| └── validations.ts # Zod | schemas | │ | │ │ ├── types/ | # |
| --- | --- | --- | --- | --- |
| TypeScript types │ │ ├── | auth.ts | # | Auth types │ │ | ├── |

goals.ts # Goals types │ │ └── api.ts # API types │ │ │

└── hooks/ # Custom React hooks │ ├── use-goals.ts #

Goals data fetching │ └── use-auth.ts # Auth state

management │ ├── tests/ # 🧪 Tests │ ├── 	mocks	/ # Test mocks │ ├── components/ # Component tests │ ├──

🔐 Этап 1.1: Authentication System (неделя 1-2)

- NextAuth.js setup с email/password провайдером

- Middleware для защиты роутов

- Формы логина и регистрации

- User model в Prisma схеме

api/ # API tests │ └── e2e/ # End-to-end tests │ └── public/ # Static files ├── icons/ # App icons └──

images/ # Images

## Ключевые файлы для AI-разработки

    - .cursorrules — главный файл с инструкциями для AI

    - docs/prompts/ — готовые промпты для каждого компонента

    - src/types/ — четкие TypeScript интерфейсы для AI

    - prisma/schema.prisma — единый источник истины для данных

- 📅 Поэтапный план разработки с Cursor

🏗 Этап 0: Project Setup & AI Configuration (1-2 недели)

- Создание Next.js проекта с TypeScript

- Настройка .cursorrules для максимальной эффективности

- Конфигурация ESLint, Prettier, Husky

- Создание базовой структуры папок

- Настройка Prisma + Supabase подключения

- Создание библиотеки промптов в docs/prompts/

AI Task: Генерация boilerplate кода и конфигураций

- Session management

AI Task: Полная реализация auth системы по промптам

🗄 Этап 1.2: Database & Goals CRUD (неделя 3-4)

- Полная Prisma схема (User, Goal, Metric, Workspace)

- API роуты для CRUD операций

- Zod валидация схемы

- TypeScript типы из Prisma

- Database seeding скрипты

AI Task: Генерация типизированных API и валидации

🎨 Этап 1.3: Basic UI & Dashboard (неделя 5-6)

- shadcn/ui компоненты setup

- Базовые формы для создания целей

- Список целей с фильтрацией

- Персональный дашборд

- Responsive дизайн

AI Task: UI компоненты + интеграция с API

🤖 Этап 1.4: Telegram Bot Integration (неделя 7-8)

- grammy.js bot setup

- Webhook для получения сообщений

- Команды: /start, /goals, /report

- Уведомления о дедлайнах

- Базовая отчетность

AI Task: Telegram bot логика и интеграция

🎯 Этап 2.4: Advanced Features (неделя 15-16)

- Комментарии к целям

- File attachments

- Team collaboration

🌳 Этап 2.1: Goal Hierarchy (неделя 9-10)

- Parent-child связи между целями

- Древовидное отображение

- Каскадное обновление статусов

- Drag & drop для реорганизации

AI Task: Рекурсивные компоненты и логика иерархии

📊 Этап 2.2: Multiple Views & Analytics (неделя 11-12)

- Kanban view (react-beautiful-dnd)

- Calendar view с целями

- Table view с сортировкой

- Charts (recharts)

- Экспорт данных

AI Task: Различные представления данных

📈 Этап 2.3: Reporting System (неделя 13-14)

- Автоматические еженедельные отчеты

- Кастомные отчеты

- Email уведомления (Resend)

- PDF генерация отчетов

AI Task: Система отчетности и уведомлений

🎯 Composer (Ctrl+I) - для больших задач:

Создание новых файлов и компонентов Рефакторинг архитектуры

Добавление новых фич

💬 Chat (Ctrl+L) - для вопросов и обсуждений:

Объяснение кода Поиск багов

Архитектурные вопросы

⚡ CMD+K - для быстрых правок:

- Notifications center

AI Task: Collaboration и расширенная функциональность

🚀 Этап 3: Polish & Deployment (неделя 17-20)

- Performance optimization

- Error boundaries и error handling

- Loading states и скелетоны

- E2E тесты (Playwright)

- Production deployment

- Мониторинг и логирование

AI Task: Финальная полировка и оптимизация

# 🤖 Cursor AI Workflow

## Как эффективно работать с Cursor

Исправление ошибок Добавление типов Форматирование кода

## Best Practices для промптов

📋 Copy to Cursor

✅ ХОРОШО: "Create a React component for displaying a goal card with: - Goal title, description, status - Progress bar based on completion percentage - Edit and delete buttons - Responsive design using Tailwind -

TypeScript props interface - Handle onClick events for edit/delete" ❌ ПЛОХО: "Make a goal component"

## Валидация AI-кода

    - 🔍 Code Review: Всегда проверяй сгенерированный код

    - 🧪 Testing: Запускай тесты после каждого AI-изменения

    - 🎯 Type Checking: TypeScript должен проходить без ошибок

    - 📝 ESLint: Следуй правилам линтера

- 📝 Готовые промпты для Cursor

## Database Setup

📋 Copy to Cursor

Create a complete Prisma schema for GoalFlow with the following models: 1. User model: - id (String, @id, @default(cuid())) - email (String, @unique) - name (String?) - telegramId (String?, @unique) - createdAt (DateTime, @default(now())) - updatedAt (DateTime, @updatedAt) - goals (Goal[]) - workspaces (WorkspaceUser[]) 2. Goal model: - id (String, @id,

@default(cuid())) - title (String) - description

(String?) - status (GoalStatus) - type (GoalType) - ownerId (String) - owner (User, @relation) - parentId (String?) - parent (Goal?) - children (Goal[]) - metrics (Metric[]) - workspaceId (String) - workspace (Workspace) - startDate (DateTime) - endDate (DateTime)

- createdAt (DateTime, @default(now())) - updatedAt (DateTime, @updatedAt) 3. Create enums for GoalStatus and GoalType 4. Add appropriate indexes and relations 5. Include Workspace and Metric models

## Authentication System

📋 Copy to Cursor

Implement complete NextAuth.js authentication system: 1. Create auth configuration in src/lib/auth.ts: - Credentials provider for email/password - JWT strategy with user info - Prisma adapter integration - Custom sign in/up logic 2. Create middleware.ts: - Protect dashboard routes - Redirect unauthenticated users to login - Handle public routes 3. Create login page: - Email/password form using shadcn/ui - Form validation with Zod - Error handling and loading states - Link to register page 4. Create register page: - User registration form - Password confirmation - Email validation - Auto-login after registration Make it fully type-safe with proper TypeScript interfaces.

## Goals CRUD API

Create complete CRUD API for goals in

📋 Copy to Cursor

src/app/api/goals/: 1. GET /api/goals: - Fetch user's goals with pagination - Support filtering by status, type, workspace - Include related data (metrics, children count) - Return type-safe response 2. POST

/api/goals: - Create new goal with validation - Zod schema validation - Handle parent-child relationships - Auto-assign workspace 3. PUT /api/goals/[id]: - Update

goal with partial data - Validate permissions (owner only) - Update related metrics - Return updated goal 4. DELETE /api/goals/[id]: - Soft delete goal - Handle cascade for children - Check permissions 5. Create TypeScript interfaces for all request/response types 6. Add proper error handling and status codes

## Goal Dashboard UI

📋 Copy to Cursor

Create a comprehensive goal dashboard using shadcn/ui:

- Dashboard page (src/app/dashboard/page.tsx): - Statistics cards (total, completed, in progress) - Recent goals list - Quick actions (create goal, view reports) - Responsive layout with proper loading states

- Goals list component: - DataTable with sorting and filtering - Status badges with colors - Progress bars for goal completion - Actions menu (edit, delete, view)

- Goal creation form: - Multi-step wizard (basic info, metrics, timing) - Form validation with Zod - Parent goal selection - Rich text editor for description 4. Goal card component: - Compact display for list view - Progress visualization - Status indicators - Quick actions Use Tailwind CSS for styling and ensure mobile responsiveness.

## Telegram Bot

📋 Copy to Cursor

Create Telegram bot integration using grammy.js: 1. Bot setup (src/lib/telegram.ts): - Bot initialization with token - Webhook configuration - Command handlers setup

2. Bot commands: - /start - welcome message and user linking - /goals - show user's active goals - /report - generate and send weekly report - /add - quick goal

| creation - /help - command list 3. | Webhook | handler |
| --- | --- | --- |
| (src/app/api/telegram/route.ts): - | Process | incoming |
| messages - Handle different update | types - | User |

authentication via telegramId 4. Notification system: - Daily reminders for due goals - Weekly progress reports

- Achievement notifications 5. Message templates: - Format goal information nicely - Use Telegram markdown - Add inline keyboards for actions Include proper error handling and logging.

# ⚙ .cursorrules конфигурация

📋 Copy to Cursor

# GoalFlow - Corporate Goals Management System ## Project Overview GoalFlow is an AI-native corporate goals management system built with Next.js 14, focusing on hierarchy, metrics, and Telegram integration. ## Tech Stack - **Framework**: Next.js 14 (App Router) -

**Language**: TypeScript (strict mode) - **Database**: PostgreSQL with Prisma ORM - **Styling**: Tailwind CSS + shadcn/ui - **Authentication**: NextAuth.js -

**Deployment**: Vercel + Supabase ## Code Style & Conventions ### TypeScript - Use strict mode always - Prefer type over interface for simple types - Use interface for object shapes and component props - Always define return types for functions - Use const assertions where appropriate ### React & Next.js - Use functional components only - Prefer Server Components (default in App Router) - Use Client Components only when necessary ("use client") - Follow Next.js App Router patterns - Use proper error boundaries ### File Naming - Use kebab-case for files and directories - Components: PascalCase (e.g., GoalCard.tsx) - Utilities: camelCase (e.g., formatDate.ts) - Pages: lowercase (e.g., dashboard/page.tsx) ### Component Structure

```typescript interface ComponentProps { // Define props here } export default function Component({ prop1, prop2

}: ComponentProps) { // Component logic return ( // JSX

) } ``` ### Database - Use Prisma schema-first approach

- Follow consistent naming (camelCase for fields) - Always include createdAt/updatedAt timestamps - Use proper relations and indexes ### API Routes - Use TypeScript for request/response types - Implement proper error handling - Use Zod for input validation - Follow RESTful conventions - Return consistent response format ### Error Handling - Use try-catch blocks in API routes

- Implement proper error boundaries in UI - Show user-friendly error messages - Log errors appropriately ### Validation - Use Zod schemas for all forms and API inputs - Define reusable schemas in src/lib/validations.ts - Client and server-side validation ### State Management - Use React hooks for local state - Implement custom hooks for complex logic - Use React Query/SWR for server state - Avoid prop drilling ### Testing - Write unit tests for utilities and hooks - Use React Testing Library for components - Implement E2E tests for critical paths - Aim for >70% test coverage ## AI Assistant Guidelines - Always provide complete, working code - Include proper TypeScript types - Add error handling and loading states

- Follow the established patterns in the codebase - Generate tests when creating new functions - Update related documentation when needed ## Folder Structure Awareness - Components go in src/components/ - Utilities in src/lib/ - Types in src/types/ - API routes in src/app/api/ - Pages in src/app/ - Tests alongside source files ## Performance Considerations - Use Next.js Image component for images - Implement proper loading states - Use Server Components for better performance - Optimize database queries with proper indexes - Implement caching where appropriate ## Security - Always validate input on both client and server - Use NextAuth.js for authentication - Implement proper authorization checks - Sanitize user input - Use environment variables for secrets

- 📋 Спецификации компонентов

## Goal Model Specification

📋 Copy to Cursor

// src/types/goals.ts export interface Goal { id: string title: string description: string | null status: GoalStatus type: GoalType ownerId: string owner: User parentId: string | null parent: Goal | null children: Goal[] metrics: Metric[] workspaceId: string workspace: Workspace startDate: Date endDate: Date progress: number

// calculated field 0-100 createdAt: Date updatedAt: Date } export enum GoalStatus { DRAFT = 'draft', ACTIVE

= 'active', REVIEW = 'review', COMPLETED = 'completed', CANCELLED = 'cancelled' } export enum GoalType { QUARTERLY = 'quarterly', MONTHLY = 'monthly', WEEKLY = 'weekly' } export interface Metric { id: string goalId: string name: string currentValue: number targetValue: number unit: string createdAt: Date updatedAt: Date }

## API Response Types

📋 Copy to Cursor

// src/types/api.ts export interface APIResponse { success: boolean data?: T error?: string message?: string } export interface PaginatedResponse extends APIResponse { pagination: { page: number limit: number total: number pages: number } } export interface GoalsListResponse extends PaginatedResponse {} export interface GoalCreateRequest { title: string description?: string type: GoalType parentId?: string workspaceId: string startDate: string endDate: string metrics?: { name: string targetValue: number unit: string }[] } export interface GoalUpdateRequest extends Partial { status?: GoalStatus progress?: number }

## Component Props Specifications

📋 Copy to Cursor

// Goal Card Component Props export interface GoalCardProps { goal: Goal onEdit?: (goal: Goal) => void onDelete?: (goalId: string) => void onStatusChange?: (goalId: string, status: GoalStatus) => void compact?: boolean showChildren?: boolean } // Goals List Component Props export interface GoalsListProps { goals: Goal[] loading?: boolean onCreateGoal?: () => void onEditGoal?: (goal: Goal) => void onDeleteGoal?: (goalId: string) => void filters?: { status?: GoalStatus[] type?: GoalType[] search?: string } } // Dashboard Stats Props export interface DashboardStatsProps { totalGoals: number completedGoals: number activeGoals: number overdue: number loading?: boolean }

- 🎯 Функциональные требования (AI-Friendly)

## User Stories в формате Gherkin

📋 Copy to Cursor

Feature: Goal Management As a team leader I want to create and manage goals So that I can track team progress Scenario: Create a new quarterly goal Given I am logged in as a team leader When I navigate to the goals dashboard And I click "Create Goal" button And I fill in the goal form with: | Field | Value | | Title | Increase team productivity | | Type | Quarterly | | Start Date | 2024-01-01 | | End Date | 2024-03-31 | | Description | Focus on automation | And I add metrics: | Name | Target | Unit | | Tasks per day | 10 | pcs | | Bugs fixed | 50 | pcs | When I click "Create Goal" Then I should see "Goal created successfully" And the goal should appear in my goals list And the goal status should be "Draft" Scenario: Create child goal Given I have an existing quarterly goal When I select "Add Child

Goal" from goal menu And I create a monthly goal with the same workspace Then the monthly goal should be linked to quarterly goal And progress should roll up to parent goal

## Acceptance Criteria как Test Cases

📋 Copy to Cursor

// Goal Creation Tests describe('Goal Creation', () => { test('should create goal with valid data', async () => {

// Given valid goal data const goalData = { title: 'Test Goal', type: 'monthly', startDate: '2024-01-01', endDate: '2024-01-31' } // When creating goal const response = await createGoal(goalData) // Then goal should be created expect(response.success).toBe(true) expect(response.data.title).toBe('Test Goal') expect(response.data.status).toBe('draft') }) test('should reject goal with past end date', async ()

=> { const goalData = { title: 'Invalid Goal', endDate: '2020-01-01' // past date } const response = await createGoal(goalData) expect(response.success).toBe(false) expect(response.error).toContain('End date cannot be in the past') }) })

- 💰 Ресурсы и бюджет

  - Команда разработки

| Ресурс | Роль | Время | Эквивалент команды |
| --- | --- | --- | --- |
| 👨‍💻 Fullstack Developer | Главный разработчик | 20 недель × 40 часов | 1 человек |

| Ресурс | Роль | Время | Эквивалент команды |
| --- | --- | --- | --- |
| 🤖 Cursor AI | AI-ассистент | 24/7 доступность | 3-4 разработчика |

| 11.2 Бюджет разработки |  |
| --- | --- |
| Разработчик (20 недель × $100/час × 40 часов) | $80,000 |
| Cursor Pro ($20/месяц × 5 месяцев) | $100 |
| Vercel Pro (для production) | $20/месяц |
| Supabase Pro (для production) | $25/месяц |
| Домен и SSL | $50/год |
| Итого первый год: | $80,690 |
| 11.3 Сравнение с традиционной разработкой |  |

| Подход | Команда | Время | Стоимость | Экономия |
| --- | --- | --- | --- | --- |
| Традиционный | 6 человек | 32 недели | $480,000 | - |
| AI-Driven | 1 + AI | 20 недель | $80,690 | 83% 💰 |

# ⚠ Риски AI-разработки

## Специфические риски AI-разработки

🧠 AI Hallucinations

Риск: AI может генерировать некорректный или несуществующий код

Митигация: Тщательный code review, автотесты, TypeScript для проверки типов

🤖 Over-reliance on AI

Риск: Потеря навыков ручного программирования, слепое доверие AI

Митигация: Регулярный анализ сгенерированного кода, изучение AI-предложений

🔒 Security Issues

Риск: AI может генерировать код с уязвимостями безопасности

Митигация: Security аудит, использование ESLint security правил, регулярные обновления

🎨 Недостаточная кастомизация

Риск: AI генерирует "vanilla" решения без учета специфики проекта

Митигация: Детальные промпты, четкие спецификации, ручная доработка

## План митигации рисков

- Code review каждого AI-сгенерированного блока

- Автоматические тесты для валидации функциональности

- Security audit инструментами (Snyk, ESLint security)

- Ручная доработка критичного кода (auth, payments)

- Регулярные backups и версионирование

- Мониторинг production для раннего выявления проблем

# 🧪 Тестирование с AI

## AI-генерация тестов

📋 Copy to Cursor

Generate comprehensive tests for the Goal CRUD operations: 1. Unit tests for API routes: - Test all CRUD operations - Test input validation - Test error handling - Test authorization 2. Component tests: - Test goal form submission - Test goal list rendering - Test status updates - Test user interactions 3. Integration tests: - Test API + database interactions - Test authentication flow - Test goal hierarchy logic Use Vitest + React Testing Library Include setup/teardown for database Mock external services (Telegram, email) Aim for 80%+ coverage

## Testing Strategy

| Тип тестов | Инструменты | Покрытие | AI-роль |
| --- | --- | --- | --- |
| Unit тесты | Vitest | 80%+ | Генерация test cases |
| Component тесты | React Testing Library | 70%+ | Генерация UI тестов |

| Тип тестов | Инструменты | Покрытие | AI-роль |
| --- | --- | --- | --- |
| E2E тесты | Playwright | Критические пути | Генерация сценариев |
| API тесты | Supertest | 90%+ | Генерация запросов |

  - Prompt для генерации тестов

📋 Copy to Cursor

For each new component/function you create, also generate: 1. Unit tests with: - Happy path scenarios - Edge cases and error conditions - Input validation tests

- Mock external dependencies 2. Type-safe test data: - Use TypeScript for test data - Create reusable test fixtures - Mock API responses with proper types 3. Test utilities: - Setup/teardown functions - Database seeding for tests - Mock providers and contexts Example structure: ```typescript describe('GoalCard Component', () => { const mockGoal: Goal = { /* test data */ } test('should render goal information', () => { // Test implementation }) test('should handle edit action', ()

=> { // Test implementation }) }) ```

# ✅ Критерии приемки (переработанные)

## Функциональные критерии для соло-разработки

- MVP Готовность: Одиночный пользователь может создать аккаунт, добавить 10 целей с метриками, и получить недельный отчет в Telegram за 30 минут

- Иерархия целей: Система корректно отображает связи родитель-ребенок до 3 уровней глубины и автоматически

🌐 Frontend & API (Vercel):

Автоматический деплой из GitHub

рассчитывает прогресс

- AI-генерированный код: 70%+ кода создано с помощью Cursor AI при прохождении всех тестов

- TypeScript покрытие: 100% типизированный код без any типов в production коде

- Производительность: Приложение загружается менее чем за 3 секунды на 3G соединении

## Технические критерии

- Тестовое покрытие >= 70%

- Все CI/CD проверки проходят

- Lighthouse Score >= 90

- Zero TypeScript ошибок

- Production деплой работает стабильно

## AI-специфичные критерии

- Все промпты из библиотеки работают корректно

- .cursorrules файл настроен оптимально

- AI-генерированный код проходит security audit

- Документация синхронизирована с кодом

- 🚀 Deployment Strategy

  - Vercel + Supabase Architecture

Preview deployments для каждого PR Edge functions для API routes

CDN для статических ресурсов

🗄 Database (Supabase):

Managed PostgreSQL Автоматические бэкапы Connection pooling

Real-time subscriptions (если нужно)

## CI/CD Pipeline

📋 Copy to Cursor

# .github/workflows/deploy.yml name: Deploy to

Production on: push: branches: [main] pull_request: branches: [main] jobs: test: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-node@v4 with: node-version: '18' - name:

Install dependencies run: npm ci - name: Run TypeScript check run: npm run type-check - name: Run tests run: npm run test - name: Run E2E tests run: npm run test:e2e - name: Build application run: npm run build deploy: needs: test runs-on: ubuntu-latest if: github.ref == 'refs/heads/main' steps: - name: Deploy to Vercel uses: amondnet/vercel-action@v25 with: vercel-token: ${{ secrets.VERCEL_TOKEN }} vercel-org-id: ${{ secrets.ORG_ID }} vercel-project-id: ${{ secrets.PROJECT_ID }}

## Environment Configuration

# .env.example # Database

📋 Copy to Cursor

DATABASE_URL="postgresql://user:pass@localhost:5432/goal flow" # Auth NEXTAUTH_SECRET="your-secret-here"

NEXTAUTH_URL="http://localhost:3000" # Telegram TELEGRAM_BOT_TOKEN="your-bot-token" TELEGRAM_WEBHOOK_URL="https://your-domain.com/api/telegram" # Email RESEND_API_KEY="your-resend-key" # File uploads UPLOADTHING_SECRET="your-uploadthing-secret" UPLOADTHING_APP_ID="your-app-id"

- 📚 AI Prompts Library

## UI Components

📋 Copy to Cursor

Create a reusable DataTable component using shadcn/ui: - Support for sorting, filtering, pagination - Type-safe column definitions - Row selection functionality - Loading and empty states - Export functionality - Responsive design - Custom cell renderers Include proper TypeScript interfaces and example usage.

## Form Handling

📋 Copy to Cursor

Create a comprehensive form system: - React Hook Form integration - Zod validation schemas - Error handling and display - Loading states during submission - Success/error notifications - Auto-save functionality - Form field components (Input, Select, DatePicker, etc.) Make it reusable across all forms in the application.

## State Management

📋 Copy to Cursor

Implement optimistic updates for goals: - Update UI immediately on user action - Revert on API error - Handle concurrent updates - Show loading indicators - Cache invalidation strategies - Error boundaries for

state errors Use React Query/SWR for server state management.

## Notification System

📋 Copy to Cursor

Create a comprehensive notification system: - Toast notifications for user actions - Email notifications for important events - Telegram notifications integration - Push notifications (future) - Notification preferences per user - Notification history and management Include templates for different notification types.

- 📖 Learning Resources

## Cursor AI Resources

    - 🤖 Cursor Documentation - Official docs and guides

    - 📝 Cursor Prompting Best Practices - Effective prompt engineering

    - 🎥 Cursor AI Tutorials - Video tutorials and examples

    - 💬 Cursor Community - Discord community for support

## Technical Stack Learning

    - ⚛ Next.js 14 Documentation - App Router and new features

    - 🗄 Prisma Documentation - ORM and database management

    - 🎨 shadcn/ui Components - UI component library

    - 🔐 NextAuth.js Guide - Authentication implementation

    - 🤖 Telegram Bot API - Bot development

## AI Prompt Engineering

📋 Основные принципы:

Будь специфичным: Чем детальнее промпт, тем лучше результат

Предоставь контекст: Объясни цель и архитектуру

Используй примеры: Покажи желаемый формат ответа

Итерируй: Уточняй промпты на основе результатов

- 🗓 Roadmap

  - Детальный план по неделям

| Неделя | Фокус | Ключевые задачи | AI Промпты |
| --- | --- | --- | --- |
| 1-2 | Project Setup | Next.js setup, .cursorrules, Prisma schema | Setup + Database prompts |
| 3-4 | Authentication | NextAuth.js, login/register forms | Auth system prompts |
| 5-6 | Goals CRUD | API routes, database operations |  |